ScrumLogs

Wed Feb 4th
Decided on DataBase layout and technologies to be used for the 1st sprint.

Thurs Feb 5th
Basic crawler and database design agreed on.

Friday Feb 6th
Github set up into crawler,server,website

Monday Feb 9th
Scraper scrapes 9 different film attributes (name, runtime etc)
Started API design

Tuesday Feb 10th
Scraper can now crawl to different websites via link on original
API properly documented

Wednesday Feb 11th
Having some issues setting up the VMs. Implemented api design for top10 page which will be default website page.

Thursday 12th
Working to fix bugs in the scraper([1]) was appearing in some runtimes.
getFilm api design implemented. Test database with 100 films working.

Friday 13th
getFilmList api design implemented.

Monday 16th
Debugging encoding errors in the scraper/crawler. Fixing server so incorrect parameters can't be entered.

Tuesday 17th
Found out no website done, vms info still isn't known. More little bug fixing jobs. Python unit tests written

Wednesday 18th
Quick website put together, found out vm password, can't connect. API tester started but not completed.